Phase 1  ·  Hours 0 – 2   Local Data Cleaning & Lightweight Augmentation

Constraints active: Zero cost  ·  Low bandwidth  ·  Groq Free API  ·  Local compute only

PRIMARY DELIVERABLE

Two committed CSV files: train_clean.csv and train_augmented.csv. All cleaning and augmentation runs entirely on local CPU using pip-installed libraries. Zero API calls, zero downloads beyond pip packages. Augmented minority classes (neutral, delivery, cleanliness) each have at least 2x their original count.

TASK DELEGATION

| Person A · Cleaning pipeline pip install pyarabic pandas — both are tiny, fast installs. Normalize Alef variants: re.sub(r'[أإآ]', 'ا', text) Normalize Taa Marbouta: re.sub(r'ة', 'ه', text) Strip Tashkeel: araby.strip_tashkeel(text) Strip Tatweel: araby.strip_tatweel(text) Reduce repeat chars: re.sub(r'([\u0600-\u06FF])\1{2,}', r'\1', text) Emoji-to-Arabic dict: hardcode top 25 emoji (no library needed). Output: train_clean.csv, val_clean.csv, test_clean.csv. | Person B · Augmentation pipeline Count class distribution: train_clean.groupby(['aspect','sentiment']).size() Identify all (aspect, sentiment) pairs where count < 100. Use Groq free API (llama-3-70b-8192) to generate 30 synthetic examples per deficient pair. Batch requests: 5 examples per call to stay under token limits. Back-translation via Helsinki-NLP/opus-mt-ar-en (48MB) + opus-mt-en-ar (48MB) — download these two only. Output: train_augmented.csv with class distribution printed to console. |
| --- | --- |

GROQ AUGMENTATION — RATE LIMIT STRATEGY

Groq free tier limits: 30 requests/min, 14,400 requests/day, 6,000 tokens/request. Budget your calls before writing a single line.

# Estimate calls needed FIRST

deficient_pairs = df.groupby(['aspect','sentiment']).filter(lambda x: len(x) < 100)

n_pairs = deficient_pairs[['aspect','sentiment']].drop_duplicates().shape[0]

calls_needed = n_pairs * 6   # 6 calls x 5 examples = 30 per pair

print(f'Calls needed: {calls_needed} / 14400 daily limit')

import time, os

from groq import Groq

client = Groq(api_key=os.environ['GROQ_API_KEY'])

def gen_batch(aspect, sentiment, n=5):

prompt = f'''Generate {n} short Arabic restaurant reviews where

the ONLY aspect mentioned is {aspect} with {sentiment} sentiment.

Return ONLY a JSON array of strings. No preamble.'''

resp = client.chat.completions.create(

model='llama-3-70b-8192',

messages=[{'role':'user','content':prompt}],

temperature=0.9, max_tokens=400

)

time.sleep(2.1)   # Stay under 30 req/min hard cap

return json.loads(resp.choices[0].message.content)

BANDWIDTH / COMPUTE MITIGATION

Zero large downloads rule — enforced pyarabic: ~15KB. pandas: ~12MB. Both standard pip installs. Helsinki-NLP back-translation models: 48MB each x2 = 96MB total. ONE-TIME download, cache locally. Do NOT re-download. If back-translation models fail to download: skip back-translation entirely. Groq synthetics alone are sufficient. No Docker, no MongoDB, no HuggingFace model hub pulls beyond the two Helsinki models. All cleaning runs locally on CPU in under 60 seconds for 5K rows.

MINIMUM VIABLE CHECKPOINT

GATE — must pass before Phase 2 len(train_clean) == len(train_original). No rows dropped during cleaning. train_augmented.csv exists. neutral, delivery, cleanliness each have > 200 examples. No NaN values in review_clean, aspect, or sentiment columns. assert set(train_augmented['aspect'].unique()) == {'food','service','price','cleanliness','delivery','ambiance','app_experience','general','none'}

FAILURE MITIGATIONS

MITIGATION · Groq rate limit hit during augmentation Add time.sleep(2.1) between every call — enforces 28 req/min safely. If daily limit hit: switch to HuggingFace Free Inference API with mistralai/Mistral-7B-Instruct-v0.2. Nuclear: skip augmentation. Use compute_class_weight('balanced') in Phase 3 prompt weighting instead.

MITIGATION · Back-translation download fails on slow connection Skip it. Groq synthetic generation covers the same augmentation goal. Back-translation is additive, not required. Remove it from the pipeline without touching any other code.

HARD RULES

- Commit both CSV files to the repo before Person B starts Phase 2 embedding. Never embed un-cleaned data.

- Print class distribution after augmentation. If any pair is still < 80 examples, run one more augmentation pass before moving on.

- All Groq API keys go in .env and are loaded via python-dotenv. Never hardcode keys in scripts.