Phase 4  ·  Hours 8 – 11   Local UI Dashboard — Streamlit + SQLite

Constraints active: Zero cost  ·  Low bandwidth  ·  Groq Free API  ·  Local compute only

PRIMARY DELIVERABLE

A fully running Streamlit dashboard on localhost:8501. Input box accepts an Arabic review and displays live aspect/sentiment predictions. SQLite database logs every prediction. Dashboard shows a class distribution chart from logged predictions and a recent predictions table. Demo-ready with 5 pre-loaded example reviews. Zero external services required — runs entirely on the laptop.

TASK DELEGATION

| Person A · Streamlit UI pip install streamlit plotly — both fast installs. Build app.py: text_area input, Analyze button, results table. Color-code sentiment: green=positive, red=negative, gray=neutral. Add metrics row: total predictions, avg latency, parse success rate. Add class distribution bar chart from SQLite query. Add 5 pre-loaded demo buttons with real Arabic examples. streamlit run app.py — must work on first try. | Person B · SQLite + data layer Create db.py: init_db(), log_prediction(), get_recent(), get_stats(). Schema: id, review_text, predictions_json, latency_ms, parse_status, model_version, created_at. No Docker, no server — sqlite3 stdlib only. File: ./predictions.db. Write export_submission_json(test_csv_path) function used in Phase 5. Test: log 10 dummy predictions, confirm get_stats() returns correct counts. Verify db.py imports cleanly in app.py. |
| --- | --- |

FULL APP.PY

import streamlit as st

import pandas as pd

import plotly.express as px

import time

from groq_engine import predict

from db import log_prediction, get_recent, get_stats, init_db

st.set_page_config(page_title='ABSA · Arabic Reviews', layout='wide')

init_db()

st.title('Arabic Aspect-Based Sentiment Analysis')

st.caption('Powered by Groq Llama-3-70B + Dynamic RAG')

DEMOS = [

'الطعام كان ممتازاً لكن الخدمة بطيئة جداً',

'التطبيق صعب الاستخدام وبطيء',

'السعر مناسب والمكان نظيف',

'التوصيل تأخر ساعتين',

'الأجواء رائعة والطعام لذيذ والسعر معقول',

]

review = st.text_area('Enter Arabic review:', height=100)

cols = st.columns(len(DEMOS) + 1)

for i, demo in enumerate(DEMOS):

if cols[i].button(f'Demo {i+1}'):

review = demo

if st.button('Analyze', type='primary') and review:

with st.spinner('Analyzing...'):

t0 = time.time()

result = predict(review)

latency = int((time.time() - t0) * 1000)

log_prediction(review, result, latency)

df_out = pd.DataFrame(result['predictions'])

COLORS = {'positive':'#1D9E75','negative':'#E24B4A','neutral':'#888780'}

df_out['color'] = df_out['sentiment'].map(COLORS)

st.dataframe(df_out[['aspect','sentiment']], use_container_width=True)

st.caption(f'Latency: {latency}ms')

st.divider()

col1, col2 = st.columns(2)

with col1:

st.subheader('Recent predictions')

st.dataframe(get_recent(20), use_container_width=True)

with col2:

st.subheader('Class distribution')

stats = get_stats()

if stats:

fig = px.bar(stats, x='aspect', y='count', color='sentiment')

st.plotly_chart(fig, use_container_width=True)

FULL DB.PY

import sqlite3, json, pandas as pd

DB = './predictions.db'

def init_db():

with sqlite3.connect(DB) as c:

c.execute('''CREATE TABLE IF NOT EXISTS predictions (

id INTEGER PRIMARY KEY,

review_text TEXT, predictions_json TEXT,

latency_ms INTEGER, parse_status TEXT,

model_version TEXT DEFAULT 'groq-llama3-70b',

created_at DATETIME DEFAULT CURRENT_TIMESTAMP)''')

def log_prediction(review, result, latency):

with sqlite3.connect(DB) as c:

c.execute('INSERT INTO predictions (review_text,predictions_json,latency_ms,parse_status) VALUES (?,?,?,?)',

(review, json.dumps(result), latency, 'ok'))

def get_recent(n=20):

return pd.read_sql(f'SELECT review_text, predictions_json, latency_ms FROM predictions ORDER BY id DESC LIMIT {n}', sqlite3.connect(DB))

def get_stats():

rows = sqlite3.connect(DB).execute('SELECT predictions_json FROM predictions').fetchall()

data = []

for (j,) in rows:

for p in json.loads(j).get('predictions', []):

data.append(p)

return pd.DataFrame(data) if data else None

BANDWIDTH / COMPUTE MITIGATION

Zero new downloads in Phase 4 streamlit: ~15MB pip install. plotly: ~20MB. Both standard. SQLite uses Python stdlib sqlite3 — no install needed. No Docker. No MongoDB. No Nginx. streamlit run app.py is the only command needed. All inference still routed through Groq API — laptop CPU handles only UI rendering. predictions.db file is < 50MB even for 10,000 logged predictions.

MINIMUM VIABLE CHECKPOINT

GATE — must pass before Phase 5 streamlit run app.py opens localhost:8501 without errors. Clicking 'Analyze' on Demo 1 returns predictions in the UI within 5 seconds. get_recent() returns that prediction from SQLite correctly. Class distribution chart renders without error. All 5 demo buttons produce valid output — no crashes on any of them.

FAILURE MITIGATIONS

MITIGATION · Streamlit crashes on plotly chart Replace px.bar with st.bar_chart(stats.pivot(index='aspect',columns='sentiment',values='count').fillna(0)). st.bar_chart is built-in to Streamlit — zero extra dependencies.

MITIGATION · predict() too slow for live demo (> 5s) Switch inference model from llama-3-70b-8192 to llama-3-8b-8192. Groq latency for 8B: ~150ms. For 70B: ~800ms. The 8B model is fast enough for live demos. Keep 70B for final val-set evaluation and submission. Use 8B only for the live demo.

HARD RULES

- predictions.db goes into .gitignore. It is local state, not source code.

- Demo inputs are locked by end of Phase 4. No substitutions in Phase 5.

- The 5 demo examples must cover: multi-aspect review, minority class (delivery/cleanliness), and mixed sentiment in one sentence.