Phase 2  ·  Hours 2 – 4   Local Vector Store & RAG Setup

Constraints active: Zero cost  ·  Low bandwidth  ·  Groq Free API  ·  Local compute only

PRIMARY DELIVERABLE

ChromaDB fully indexed and persisted to ./chroma_store on local disk. Retrieval function tested and returning top-3 semantically similar Arabic reviews with correct metadata. Embedding model loaded from local cache — no re-download on restart. retrieve_examples(review_text) is importable by Phase 3 with zero modifications.

TASK DELEGATION

| Person A · Embedding + indexing pip install sentence-transformers chromadb — lightweight installs. Model: sentence-transformers/paraphrase-multilingual-mpnet-base-v2 Size: ~420MB. Download ONCE, set SENTENCE_TRANSFORMERS_HOME=./models. Encode train_augmented.csv in batches of 128. Populate ChromaDB: id, embedding, document, metadata (aspect, sentiment, review_id). Persist: client = chromadb.PersistentClient(path='./chroma_store') Estimated time: ~8 min on CPU for 3K rows. | Person B · Retrieval wrapper + infra Write retrieve_examples(text, n=3) → list[dict] function. Test: query with 10 val reviews, confirm returned metadata is correct. Write rag_utils.py — single importable module. Simultaneously: scaffold app.py (Streamlit shell), db.py (SQLite init), config.py (env vars). Verify ChromaDB persist: delete from RAM, reload from disk, re-query. Must return same results. |
| --- | --- |

EMBEDDING MODEL — BANDWIDTH CONTROL

import os

os.environ['SENTENCE_TRANSFORMERS_HOME'] = './models'  # local cache dir

os.environ['HF_HUB_OFFLINE'] = '1'               # block re-download after first pull

from sentence_transformers import SentenceTransformer

model = SentenceTransformer('paraphrase-multilingual-mpnet-base-v2')

# First run: downloads ~420MB once. All subsequent runs: loads from ./models.

FULL INDEXING SCRIPT

import chromadb, pandas as pd

from sentence_transformers import SentenceTransformer

df = pd.read_csv('train_augmented.csv')

model = SentenceTransformer('paraphrase-multilingual-mpnet-base-v2')

client = chromadb.PersistentClient(path='./chroma_store')

col = client.get_or_create_collection('arabic_absa',

metadata={'hnsw:space': 'cosine'})

BATCH = 128

for i in range(0, len(df), BATCH):

chunk = df.iloc[i:i+BATCH]

vecs = model.encode(chunk['review_clean'].tolist(), show_progress_bar=False)

col.add(

ids=[str(x) for x in chunk.index],

embeddings=vecs.tolist(),

documents=chunk['review_clean'].tolist(),

metadatas=chunk[['aspect','sentiment']].to_dict('records')

)

print(f'Indexed {col.count()} documents.')

RETRIEVAL WRAPPER (RAG_UTILS.PY)

def retrieve_examples(text: str, n: int = 3) -> list[dict]:

vec = model.encode([text])[0].tolist()

res = collection.query(query_embeddings=[vec], n_results=n)

return [

{'review': doc, 'aspect': meta['aspect'], 'sentiment': meta['sentiment']}

for doc, meta in zip(res['documents'][0], res['metadatas'][0])

]

BANDWIDTH / COMPUTE MITIGATION

Download budget for Phase 2 paraphrase-multilingual-mpnet-base-v2: ~420MB. This is the ONLY download in this phase. chromadb: pip install, ~8MB. sentence-transformers: ~2MB. Set HF_HUB_OFFLINE=1 after first download to prevent any background re-fetches. ChromaDB stores data as flat files — no server, no Docker, no ports needed. CPU embedding for 3K rows takes ~8 minutes. Start it and move on to other tasks in parallel.

MINIMUM VIABLE CHECKPOINT

GATE — must pass before Phase 3 collection.count() == len(train_augmented). Every row is indexed. retrieve_examples('الطعام كان بارداً', n=3) returns 3 dicts with aspect and sentiment keys. Reload test: delete Python process, reinitialize PersistentClient('./chroma_store'), re-query. Results must match. rag_utils.py imports in under 3 seconds on second run (model loaded from local cache).

FAILURE MITIGATIONS

MITIGATION · Embedding model download stalls or too large Fallback model: paraphrase-multilingual-MiniLM-L12-v2 — only 120MB, still multilingual. Command: SentenceTransformer('paraphrase-multilingual-MiniLM-L12-v2') Quality loss: ~2-3% retrieval accuracy. Fully acceptable for hackathon.

MITIGATION · ChromaDB indexing too slow on laptop CPU Reduce batch size to 64 if RAM pressure is visible. Index only train_clean.csv (skip augmented synthetics) — ChromaDB still functional for retrieval. Alternatively: pre-compute all embeddings to a .npy file, load into ChromaDB from disk in one shot.

HARD RULES

- Set HF_HUB_OFFLINE=1 in config.py after first download. No accidental re-downloads on demo day.

- chroma_store/ directory goes into .gitignore. It is a binary artifact, not source code.

- models/ directory also goes into .gitignore. Same reason.

- Person B's scaffold files (app.py, db.py, config.py) must be committed before Phase 3 starts. Phase 3 imports them directly.